# Lumen : An AI-Native MLOps System

Project Proposal for Software Engineering (UCS503)                                                 
Maitreya Gupta   Varun Gupta     Krrish Sood  Gitansh

## Higher-order goal

This project aims to advance the state of MLOps tooling by moving experiment tracking from passive record-keeping toward active experiment intelligence. The immediate engineering objective is to design and build a deployable platform that not only logs machine learning experiments but explains, diagnoses, and guides them.

## Time-to-value

- We will deliver meaningful increments quickly by first re-implementing core, MLflow-class tracking functionality, then layering AI-driven intelligence features on top.

- We will prioritize a working, demonstrable pipeline over premature breadth, phasing delivery across foundations, core tracking, AI core, and an intelligence layer.

- Success is defined by what can be built and demonstrated within each phase of a 3–4 month timeline, with CI/CD supporting frequent, safe releases.

## Problem Statement

Machine learning teams increasingly rely on experiment-tracking tools such as MLflow, Weights & Biases, Neptune.ai, and Comet ML to log parameters, metrics, and artifacts. Despite this progress, day-to-day ML work still depends heavily on manual human judgment. Common pain points include:

- Passive tracking: existing tools store experiment data but do not interpret it or explain why a run succeeded or failed.

- No institutional memory: lessons from past experiments are rarely reused, so teams repeat the same mistakes.

- Late-discovered data issues: dataset quality problems (missing values, leakage, imbalance) are typ-ically found only after a wasted training run.

- Fragmented collaboration: discussion and documentation around experiments are scattered across chat tools and spreadsheets rather than built into the workflow.

Why this matters now: As experiment counts and team sizes grow, the manual, dashboard-scrolling approach to comparing runs does not scale, and it fails to transfer knowledge from one engineer to the next.

## Proposed Solution

### Overview

We propose an AI-powered Experiment Intelligence Platform that extends traditional experiment tracking with a layer of understanding and assistance, unifying the following capabilities around every experiment a team runs:

    - Experiment tracking: runs, metrics, parameters, artifacts, model and dataset registries – feature parity with MLflow-class tools.

    - AI experiment copilot: a context-aware assistant that explains metrics, compares runs, and answers natural-language questions about a project.

    - Automatic root cause analysis: detects overfitting, data leakage, feature drift, class imbalance, and unstable hyperparameters without manual tracing.

    - Dataset intelligence: profiles uploaded datasets before training to catch missing values, duplicates, outliers, drift, leakage, and PII early.

    - Explainability studio: integrates SHAP, LIME, feature importance, and counterfactual explanations, each paired with a plain-English interpretation.

    - Knowledge graph and recommendations: traces lineage from dataset to deployed model and proac-tively recommends next steps based on prior experiments.

### Core workflow

- Dataset is uploaded and automatically profiled for quality, drift, and leakage issues.

- Engineer trains a model; the platform logs metrics, parameters, and artifacts.

- The system performs automatic root-cause analysis and generates explainability visualizations.

- AI recommendations guide the next iteration; approved models are deployed and monitored.

### Operational constraints for a capstone setting

    - Re-use mature, well-supported components (FastAPI, PostgreSQL, scikit-learn, SHAP) rather than inventing new infrastructure.

    - Design for reproducible local development via Docker Compose, avoiding dependence on paid cloud services during the project.

    - Keep the AI layer modular so LLM providers (OpenAI / Gemini) can be swapped without redesigning the platform.

## Solution Approach

This is a software engineering and applied-AI capstone project, so the focus is on scalable system architec-ture and responsible AI integration rather than novel ML research.

### Architecture

The platform follows a layered architecture: a React/TypeScript frontend communicates with a FastAPI backend, which coordinates PostgreSQL storage, Redis caching, Celery background processing, MinIO ob-ject storage, and an AI layer built on LangGraph orchestrating OpenAI/Gemini APIs. Standard ML libraries (scikit-learn, XGBoost, LightGBM, SHAP, LIME) power the analysis and explainability components.

### Database design

The schema centers on an Experiments/Runs hierarchy (Users, Projects, Experiments, Runs, Metrics, Pa-rameters, Artifacts, Models, Deployments, Datasets), with supporting tables for AI-generated content (Rec-ommendations, AI Reports) and the knowledge graph (Nodes, Edges).

### CI/CD and delivery

GitHub Actions will build and test the platform on every change and produce repeatable Docker-based deployment artifacts, enabling safe and frequent releases of incremental features across the project timeline.

## Evaluation Criterion

We define success using measurable milestones tied to each phase of development.

### Primary evaluation metric

Feature completion against phase plan: each of the five phases (Foundations, Core Tracking, AI Core, Intelligence Layer, Hardening) is scoped with concrete deliverables; a phase is considered complete when its deliverables are demonstrable end-to-end and covered by automated tests.

### Secondary evaluation metrics

    - Diagnostic accuracy: rate at which automatic root-cause analysis correctly flags known-injected issues (e.g., synthetic overfitting or leakage cases) during testing.

    - Copilot usefulness: qualitative review of AI Copilot explanations and recommendations against expert-authored baselines.

    - Reliability: CI pipeline pass rate and uptime of the staging deployment during the demonstration window.

### Validation plan

The platform will be validated by running a small set of representative ML projects (e.g., classification and regression benchmarks) through the full workflow – dataset upload, training, root-cause analysis, ex-plainability, and deployment – and comparing the system’s diagnoses and recommendations against manual analysis by the project team.

## Scalability

The proposition should scale in both theoretical and practical senses.

- Scalable (theoretically): the system supports growth in experiment volume and concurrent usage through a decoupled frontend/backend, asynchronous background processing via Celery, and a rela-tional schema indexed for common experiment and run queries.

- Operationally deployable (practically): the system runs on containerized infrastructure using Docker Compose for local and small-team deployment, with a clear path to Kubernetes for larger, multi-tenant use.

## Engine availability heuristic

A mature set of tools and services is available to implement this platform:

- Web framework and typed API layer: FastAPI, Pydantic, SQLAlchemy.

- Frontend framework and data visualization: React, TypeScript, TailwindCSS, Plotly/Recharts.

- Managed relational database and caching: PostgreSQL, Redis.

- Background task queue and object storage: Celery, MinIO.

- ML and explainability libraries: scikit-learn, XGBoost, LightGBM, SHAP, LIME.

- AI orchestration and LLM APIs: LangGraph with OpenAI/Gemini.

- Containerization and CI/CD: Docker, Docker Compose, GitHub Actions.

These mature components let the team focus on system design, correctness, and AI integration rather than infrastructure from scratch.

## Project scope and deliverables

### Initial deliverables (Weeks 1–5)

    - Requirements, architecture, and database schema; authentication.

    - Core experiment tracking: runs, metrics/parameter logging, artifact storage.

    - CI: build, backend unit tests, and linting; CD to a staging environment.

### Subsequent deliverables (Weeks 6–14)

    - AI Experiment Copilot and automatic root-cause analysis (Weeks 6–8).

    - Dataset intelligence, explainability studio, knowledge graph, and recommendation engine (Weeks 9–11).

    - Testing, deployment hardening, documentation, and UI polish (Weeks 12–14).

## Risks and mitigations

- Scope creep: the feature set is broad; mitigate by strictly phasing delivery and treating Sections

6.1–6.4 as the minimum viable intelligence layer before adding further features.

- LLM reliability and cost: AI-generated explanations may be inconsistent; mitigate with structured prompts, LangGraph orchestration, and fallback to rule-based diagnostics for critical checks.

- Data privacy: datasets may contain sensitive information; mitigate with PII detection in the dataset-intelligence stage and minimal retention of uploaded data.

- Evaluation ambiguity: intelligence features are harder to measure than simple CRUD features; mit-igate by defining phase-level acceptance criteria and synthetic test cases before development begins.

## Summary

This project proposes a deployable, AI-native Experiment Intelligence Platform that extends conventional MLOps tracking with explainability, automated diagnostics, and proactive recommendations. It meets cap-stone objectives by combining full-stack software engineering, applied machine learning, and responsible LLM integration into a single system, phased for incremental delivery, supported by CI/CD, and evaluated against concrete, phase-based deliverables rather than research-driven novelty alone.